INDUSTRY RESTRICTION LEVELS
Construction: Small-scale construction

| INDUSTRY SPECIFIC REQUIREMENTS | ACTIONS ACROSS ALL LEVELS | CLOSED | HEAVILY RESTRICTED Current - Melbourne | RESTRICTED | OPEN WITH A COVIDSAFE PLAN |
| --- | --- | --- | --- | --- | --- |
| ENSURE PHYSICAL DISTANCING | - Staff and visitors must be 1.5m apart at all times - Density quotient applied to shared spaces (e.g. workspaces, tearooms). - Mark safe distances in work, transit and break areas - Stagger start times, breaks and finish times - Minimise the build-up of people waiting to enter and exit the workplace - Personnel lift/hoist controls - COVIDSafe site induction mandatory for all staff - Car-pooling restricted as per public health directions | - All work sites closed except for critical and essential infrastructure, or where required for an emergency. | - No more than five workers per site - Corporate staff should work remotely and all site offices to apply density quotient - Manufacturing of building materials will continue to operate as per permitted industry - Client (or agent) contract meetings including document signing, material selection, final inspections conducted remotely where possible. If not reasonably practicable, on-site meetings permitted by appointment only with physical distancing. - High Risk COVIDSafe Plan in accordance with Construction Industry Guidelines Version 7 and HIA Making Space on Site. - Physical distancing practices - Minimise work activities in restricted spaces - Personnel lift/hoist controls | - No more than five workers per site - Corporate staff should work remotely and all site offices to apply density quotient - Client (or agent) contract meetings including document signing, material selection, final inspections conducted remotely where possible. If not reasonably practicable, on-site meetings permitted by appointment only with physical distancing. - High Risk COVIDSafe Plan in accordance with Construction Industry Guidelines Version 7 and HIA Making Space on Site. - Physical distancing practices - Minimise work activities in restricted spaces - Personnel lift/hoist controls | - No restrictions on number of workers per site - Onsite / office based activities to resume with density quotient applied, working from home where possible - Display homes to open by appointment only with physical distancing and density quotient for enclosed spaces, temperature testing and contact tracing procedures - Permit construction activities at owner occupied sites external to the residential premises - Permit construction activities at owner occupied sites where is it possible to create a physical barrier between workers and occupants and / or the occupier can temporarily vacate the premises for duration of the works - High Risk COVIDSafe Plan in accordance with the latest version of the Construction Industry Guidelines and HIA Making space on site guidelines (as relevant) applying a risk based approach - Physical distancing practices - Minimise work activities in restricted spaces |
| WEAR A MASK | - All staff to wear face coverings as per current directions - Provide training/guidance on how to use PPE - Symptom screening at commencement of shift |  | - High Risk COVIDSafe Plan in accordance with Construction Industry Guidelines Version 7 and HIA Making Space on Site. - Minimise work activities in restricted spaces - Face coverings - Symptom declaration by all workers and visitors accessing site - Worker declaration at start of each shift - Temperature testing on site entry. - PPE information and training - Monitoring correct use of PPE | - High Risk COVIDSafe Plan in accordance with Construction Industry Guidelines Version 7 and HIA Making Space on Site. - Minimise work activities in restricted spaces - Face coverings - Symptom declaration by all workers and visitors accessing site - Worker declaration at start of each shift - Temperature testing on site entry. - PPE information and training - Monitoring correct use of PPE | - High Risk COVIDSafe Plan in accordance with the latest version of the Construction Industry Guidelines and HIA Making space on site guidelines (as relevant) applying a risk based approach - Minimise work activities in restricted spaces - Face coverings - Symptom declaration by all workers and visitors accessing site - Worker declaration at start of each shift - Temperature testing on site entry. - PPE information and training - Monitoring correct use of PPE |
| PRACTISE GOOD HYGIENE | - Frequent and regular cleaning and disinfection of shared spaces - Soap and hand sanitiser available at all workplaces - Replace high-touch communal items with alternatives - Display cleaning log in shared spaces - Restrict sharing of tools, plant and equipment |  | - High Risk COVIDSafe Plan in accordance with Construction Industry Guidelines Version 7 and HIA Making Space on Site. - Cleaning and disinfecting protocols - Auditing of cleaning log - Accessible resources and messaging, including for culturally and linguistically diverse communities. | - High Risk COVIDSafe Plan in accordance with Construction Industry Guidelines Version 7 and HIA Making Space on Site. - Cleaning and disinfecting protocols - Auditing of cleaning log - Accessible resources and messaging, including for culturally and linguistically diverse communities. | - High Risk COVIDSafe Plan in accordance with the latest version of the Construction Industry Guidelines and HIA Making space on site guidelines (as relevant). - Cleaning and disinfecting protocols - Auditing of cleaning log - Accessible resources and messaging, including for culturally and linguistically diverse communities. |
| KEEP RECORDS AND ACT QUICKLY IF STAFF BECOME UNWELL | - Support staff to stay home and get tested even if they only have mild symptoms - Have a plan to manage cases, notify others and potentially close down if there are COVID-19 cases - Keep records of all people who enter a worksite for contact tracing | Emergency construction responses reported to the Industry Coordinate Centre) ICC@ecodev.vic.gov.au within 6 hours of the event. | - High Risk COVIDSafe Plan in accordance with Construction Industry Guidelines Version 7 and HIA Making Space on Site. - Workplace mapping and contact tracing procedures in event of confirmed COVID-19 case - Case notification procedures - Site closure procedures - Cleaning and disinfecting regime - Screening workers and visitors before accessing the workplace | - High Risk COVIDSafe Plan in accordance with Construction Industry Guidelines Version 7 and HIA Making Space on Site. - Workplace mapping and contact tracing procedures in event of confirmed COVID-19 case - Case notification procedures - Site closure procedures - Cleaning and disinfecting regime - Screening workers and visitors before accessing the workplace | - High Risk COVIDSafe Plan in accordance with the latest version of the Construction Industry Guidelines and HIA Making space on site guidelines (as relevant) - Workplace mapping and contact tracing procedures in event of confirmed COVID-19 case - Case notification procedures - Site closure procedures - Cleaning and disinfecting regime - Screening workers and visitors before accessing the workplace |
| AVOID INTERACTIONS IN ENCLOSED SPACES | - Move as much activity outside as possible - If possible, do not recirculate air - No carpooling to work - All site induction and tool box meetings conducted outside. - Stagger breaks and separate work groups where possible. - Minimise use of common areas |  |  |  |  |
| CREATE WORKFORCE BUBBLES | - Minimise movement of workers across sites - Keep pools of staff rostered on the same shifts for a given geographic area/site - No overlap in shift changes |  | - Employer obligation to limit worker movement: - Specialist contractors: up to three sites/week, with a maximum of two per day. - Workers restricted to attending only one site. - Stagger work shift starts to avoid overlap and include cleaning time between starts | - Employer obligation to limit worker movement: - Specialist contractors: up to five sites/week, with a maximum of two per day. - Stagger work shift starts to avoid overlap and include cleaning time between starts | - Stagger work shift starts to avoid overlap and include cleaning time between starts |

Bold – mandatory under public health direction*
Not bold – recommended but not mandated

*Subject to final development of directions by Chief Health Officer