EXAMPLE

|  |
| --- |
| **INSPECTION AND TEST PLAN** |
| **DRYWALL PARTITIONS** |
| **PROJECT: CONTRACT No.: CLIENT:****ITP No.** | **Inspector/Characteristics**R: Report/Record Submitted/Test Results X: InspectionH: Hold PointW: Witness Point | Authorised by Client:Date: | Prepared by: |
| Approved for Use: (Quality Manager/Date) |
| Revision:Date: |
|  |
| **Inspector / Characteristics** |  |
| **Ref** | **Process Description** | **Spec / Std / Drawings** | **Acceptance Criteria** | **Frequency** | Subcontract | PC | Client | **Verifying Records** |
| 1 | Subcontractor Review |  |  |  |  |  |  |  |
| 2 | Safety Induction |  |  |  |  |  |  |  |
| 3 | Approve samples. |  |  |  |  |  |  |  |
| 4 | Check deliveries of materials as follows:1. Framing
2. Wall Linings
 |  |  |  |  |  |  |  |
| 5 | Check framing installation as follows:1. Studs
2. Plates
3. Noggings and Bracing
4. Insulation
5. Services Installation
 |  |  |  |  |  |  |  |
| 6 | Check installed partitions as follows:1. Wall linings.
2. Door and window frames and linings.
 |  |  |  |  |  |  |  |
| 7 | Obtain guarantees. |  |  |  |  |  |  |  |
| 8 | FINAL INSPECTION - (Including review of records for Items 3 to 7 above).Check damage. |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
| **Note: Ensure all certificates, records and photos are attached to the Inspection Report** |

Page 1 of 1