EXAMPLE

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **INSPECTION AND TEST PLAN** | | | | | | | | |
| **RENDER** | | | | | | | | |
| **PROJECT: CONTRACT No.: CLIENT:**  **ITP No.** | | | **Inspector/Characteristics**  R: Report/Record Submitted/Test Results X: Inspection  H: Hold Point  W: Witness Point | | Authorised by Client:  Date: | | | Prepared by: |
| Approved for Use: (Quality Manager/Date) |
| Revision:  Date: | | |
|  |
| **Inspector / Characteristics** | | |  |
| **Ref** | **Process Description** | **Spec / Std / Drawings** | **Acceptance Criteria** | **Frequency** | Subcontract | PC | Client | **Verifying Records** |
| 1 | Subcontractor Review |  |  |  |  |  |  |  |
| 2 | Safety Induction |  |  |  |  |  |  |  |
| 3 | Approve samples. |  |  |  |  |  |  |  |
| 4 | Check deliveries of materials as follows:   1. Cement and lime. 2. Fine aggregate. 3. Beads, metal lathing, etc. |  |  |  |  |  |  |  |
| **OR**  Polymer based render |
| 5 | Check substrate. |  |  |  |  |  |  |  |
| 6 | Approve sample panels of render. |  |  |  |  |  |  |  |
| 7 | Check beads, lathing, etc. |  |  |  |  |  |  |  |
| 8 | **Check set-out of control joints.** |  |  |  |  |  |  |  |
| 9 | Monitor rendering:   1. Mixing 2. Application |  |  |  |  |  |  |  |
| 10 | Check rendered surfaces:   1. Finished Surfaces 2. Control Joints |  |  |  |  |  |  |  |
| 11 | Obtain warranties. |  |  |  |  |  |  |  |
| 12 | FINAL INSPECTION - (Including review of records for Items 3 to 11 above). |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
| **Note: Ensure all certificates, records and photos are attached to the Inspection Report** | | | | | | | | |

Page 1 of 1